## Slide 1: Senior Design Project: Measured Accumulative Underlying Real-time Impact Endo-skeleton (MAURICE)
NEWTONIAN
Aaron Thurston
Daniel Albuquerque
Drevon Taylor
Jiwon Lee
Kevin Webb
Olatide Omojaro

## Slide 2: Qualitative Goals
As a team, Newtonian, proposes to contribute to efforts to reduce long-term and heavy traumatic injuries to critical body organs during high-impact collision activities.
Dre T.
Notes: How presentation will benefit audience: Adult learners are more interested in a subject if they know how or why it is important to them.
Presenter’s level of expertise in the subject: Briefly state your credentials in this area, or explain why participants should listen to you.

## Slide 3: Qualitative Goals
Implement an endo-skeletal suit (wearable) of monitoring and detecting sensors
Integrate monitoring and detecting sensors to generate data over an IoT framework
Implement a dashboard to visualize accumulated data and speculative injury
Notify relevant personnel to treat players for injury.
Dre T.
Notes: How presentation will benefit audience: Adult learners are more interested in a subject if they know how or why it is important to them.
Presenter’s level of expertise in the subject: Briefly state your credentials in this area, or explain why participants should listen to you.

## Slide 4: Quantitative Specifications
Processor | Quad Core 1.2 GHz Broadcom BCM2837 64bit CPU
Memory | 1GB RAM
Connectivity | 10/100 Ethernet, 2.4GHz 802.11n wireless Bluetooth 4.1 Classic, Bluetooth Low Energy (BLE)
Storage | Micro SD port for storing operating system and data. Up to 16GB External SD storage
Ports and Pins | 40-pin extended GPIO 4 USB 2 ports 4 Pole stereo output and composite video port Full size HDMI CSI camera port for connecting a Raspberry Pi camera DSI display port for connecting a Raspberry Pi touchscreen display
Power | Micro USB power supply (2.1A)
Jiwon L.
Microcontroller
(Raspberry Pi 3)
Notes: Lesson descriptions should be brief.

## Slide 5: Quantitative Specifications
Acceleration (G Force) | 0 to 200 Gs (1G = 9.8 m/s)
Sensitivity | 98 mg/digit @ (+-200 g)
Operating Temperature | +85 ˚C (Max )
Concussion detection
(Accelerometer)
Jiwon L.
Notes: Example objectives
At the end of this lesson, you will be able to:
Save files to the team Web server.
Move files to different locations on the team Web server.
Share files on the team Web server.

## Slide 6: Quantitative Specifications
Force | 0 to 200 Kg
Sensitivity | 76 mg/digit @ (+-200 Kg)
Operating Temperature Range | -20 to 60 ˚C
Daniel A.
Impact detection
(Load Cell)
Notes: Example objectives
At the end of this lesson, you will be able to:
Save files to the team Web server.
Move files to different locations on the team Web server.
Share files on the team Web server.

## Slide 7: Quantitative Specifications
Maximum Force | 445 N (100 lbs)
Sensing Area | 9.53 mm
Response Time | < 5 µsec
Daniel A.
Pressure detection
(Flexi-Force sensor)

## Slide 8: Quantitative Specifications
Range Pulse | 0 to 200 bpm
Max. Sampling Rate | 100 samples/sec
Range Waveform | 0 to 5 V
Daniel A.
Heart rate detection
(Pulse sensor)
Notes: Example objectives
At the end of this lesson, you will be able to:
Save files to the team Web server.
Move files to different locations on the team Web server.
Share files on the team Web server.

## Slide 9: Quantitative Specifications
Queue | AWS Simple Queue Service (FIFO)
Server(less) Architecture | AWS Lambda AWS Elastic Compute Cloud AWS Elastic Beanstalk AWS Firehose AWS S3 AWS Cognito DynamoDB (NoSQL) database
Data Handling (10 or less concurrent users) | 3 Web Servers (2 cores, 8 GB RAM, 500 GB storage/ea.) 2 App Servers (4 virtual cores, 16 GB RAM) 15 GB Data transfer 30 GB Data Storage and Backup
Kevin W.
Cloud
(Amazon Web Services)
Notes: Lesson descriptions should be brief.

## Slide 10: Quantitative Specifications
Kevin W.
Dashboard
(Web-App)
Front End Languages | HTML CSS Javascript
Back End Languages | Python C#
Framework | Flask (Python)
Notes: Lesson descriptions should be brief.

## Slide 11: Design Approach
Hardware layer
(MAURICE Suit)
Cloud layer
(AWS)
Dashboard layer
(MAURICE Web-App)
Data flow
Key(s):
Daniel A.

## Slide 12: Design Approach – Hardware layer
Hard Impact
(Load cell sensor)
Soft Impact
(Flex force sensor)
Concussion
(Accelerometer/Gyroscope)
Heart rate
(Pulse sensor)
Microcontroller
(Raspberry Pi 3)
Wireless access point
(2.4GHz/802.11n)
Daniel A.

## Slide 13: Design Approach – Cloud layer
API
(AWS API Gateway)
Real-time sensor data
(MAURICE Suit)
Device
(MAURICE Web-App)
Account microservice
(AWS Cognito)
Data streaming microservice
(AWS Lambda, Firehose, SNS, S3, ElasticSearch)
publish sensor data
request
response
user authorization response
user authorization request
get real-time data
post real-time data
Olatide O.

## Slide 14: Design Approach – Dashboard layer
HEAD
UPPER TORSO
ARMS
CONCUSSION
RATING
HEART RATE
RATING
OVERALL STATUS
65% | _CRITICAL_
MAURICE 7
Cumulative sensor data
(Concussion, Heart rate)
Real-time sensor data
(Force, Impact)
Weighted data
(Overall status)
Olatide O.

## Slide 15: Design Approach
Hardware
Acquire all major components (accelerometer, pressure sensors, load cells)
Acquire parts for PCB assembly (Op-Amp & ADC)
Layout components on suit. (e.g accelerometer/gyroscope inside helmets, load cells under shoulder pads)
Connect components to Raspberry Pi
Sample readings and relay to cloud.
Software
Establish successful communication with server via API
Implement dashboard web-app to display streamed sensor data
Dashboard web-app implemented in C# and Python to target Microsoft Surface Pro platform
All server connectivity will be powered using the Verizon network
Goal for data latency < 3 seconds
Dre T.

## Slide 16: Schedule
 | Newtonian's MAURICE Project Planner |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Select a period to highlight at right. A legend describing the charting follows. |  |  |  |  |  |  |  |  |  |  | Period Highlight: | 2 |  |  | Plan Duration |  |  |  |  |  | Actual Start |  |  |  |  | % Complete |  |  |  |  | Actual (beyond plan) |  |  |  |  |  |  |  | % Complete (beyond plan) |  |  |  |  |  |  |  | 
 | ACTIVITY | PEOPLE ASSIGNED |  |  |  |  |  | PLAN START | PLAN DURATION | ACTUAL START | ACTUAL DURATION | PERCENT COMPLETE | PERIODS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36
 |  |  |  |  |  |  |  |  |  |  |  |  | Jan |  |  |  | Feb |  |  |  | Mar |  |  |  | Apr |  |  |  |  | May |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  | 7 | 14 | 21 | 28 | 4 | 11 | 18 | 25 | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Website |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Basic pages from templates, member profiles, proposal contents | KW | OO | DT |  |  |  | 1 | 4 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Update pages with progress content | KW | OO | DT |  |  |  | 10 | 4 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Front-end/WebApp Dev |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Login & user account authentication | KW | DT | OO |  |  |  | 4 | 1 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Dashboard UX design | KW | DT | OO |  |  |  | 5 | 3 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Integrating w/ back-end via API callbacks | KW | DT | OO |  |  |  | 6 | 2 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Back-end/Cloud Dev |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * API Gateway | OO | KW | AT |  |  |  | 4 | 1 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Account Cognito micro-service implementation | OO | KW | AT |  |  |  | 5 | 2 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Streaming micro-service implmentation | OO | KW | AT |  |  |  | 6 | 3 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Aaron T.
Notes: - We made a GANTT chart to layout projected schedule for project
- Our group members have chosen aspects of project they want to contribute the most effort too, based on background and comfortability.
- Here (1st page) we can see the website, which is mainly for the logistics of our project. It will contain the project proposal, u

## Slide 17: Schedule
 | Newtonian's MAURICE Project Planner |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Select a period to highlight at right. A legend describing the charting follows. |  |  |  |  |  |  |  |  |  |  | Period Highlight: | 2 |  |  | Plan Duration |  |  |  |  |  | Actual Start |  |  |  |  | % Complete |  |  |  |  | Actual (beyond plan) |  |  |  |  |  |  |  | % Complete (beyond plan) |  |  |  |  |  |  |  | 
 | ACTIVITY | PEOPLE ASSIGNED |  |  |  |  |  | PLAN START | PLAN DURATION | ACTUAL START | ACTUAL DURATION | PERCENT COMPLETE | PERIODS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36
 |  |  |  |  |  |  |  |  |  |  |  |  | Jan |  |  |  | Feb |  |  |  | Mar |  |  |  | Apr |  |  |  |  | May |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  | 7 | 14 | 21 | 28 | 4 | 11 | 18 | 25 | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | PCB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Design | DA | JL |  |  |  |  | 6 | 3 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Printing & fabrication | DA | JL |  |  |  |  | 9 | 2 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Hardware |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Sensor acquisition | AT | DA | JL |  |  |  | 2 | 4 | 2 | 4 | 10% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Hardware programming | AT | DA | DT | OO | JL | KW | 4 | 10 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Hardware -sensor integration | AT | DA | JL |  |  |  | 11 | 3 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Alpha testing - hardware | JL | AT |  |  |  |  | 12 | 3 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Alpha testing - software | JL | OO |  |  |  |  | 7 | 3 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | * Beta testing - system-wide | JL | DT | AT | OO | KW | DA | 13 | 3 |  |  | 0% |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Aaron T.

## Slide 18: Schedule
 | Team-Member | Initials | Team(s) Led | Other Obligation(s) | 
 | Aaron Thurston | AT | Hardware | Back-end | 
 |  |  |  | Hardware | 
 |  |  |  | Testing | 
 | Daniel Albuquerque | DA | PCB | Website | 
 |  |  | Hardware | Testing | 
 | Dre Taylor | DT | Front-end | Website | 
 |  |  | Weekly Summary | Testing | 
 | Jiwon Lee | JL | Testing | PCB | 
 |  |  |  | Hardware | 
 | Kevin Webb | KW | Website | Back-end | 
 |  |  | Front-end | Testing | 
 |  |  | Design Book check |  | 
 | Olatide Omojaro | OO | Back-end | Website | 
 |  |  |  | Front-end | 
 |  |  |  | Hardware | 
Aaron T.

## Slide 19: Status
Currently in possession of a Raspberry Pi 3 and will be using the product to test server communication.
Amazon Web Services (AWS) is being used to store data sent from sensors in use
Planning for the layout of the prototype has been agreed upon, awaiting assembly
Aaron T.

## Slide 20
Daniel - design approiach (intro, hardware,
Aaron - schedule, status
Kevin quant. Specs(software)
Dre - qualtitatiove goals,
You young - quant. Specs(hardware),
Tide - design approach (software)

## Slide 21: What's Next
In the process of obtaining the football equipment necessary for testing the load sensors
Establishing the Pi 3's connections to our servers to test the latency of connections
Finishing implementation of dashboard
Awaiting accelerometer to be delivered to gather real results